RELEASE Plan

Wag More

Team WagMore

Revision #1

April 11-April 28

**Team Members:** Vincent Della Morte, Katerina Chinnappan, Gustavo Gomez, Danny Moon

**Top Level Goal:** Implement an inbox where the user can see his/her messages. Hopefully to implement a chat sidebar where you can see which of your friends is online. Be able to click and chat right away. Adjust the resolution of the app so it looks nice on different mobile devices and desktop. Fix bugs that occurred with FireFox browser. Brush up code, add comments, clean and get rid of extra things.

**Sprint 1**

* **User Story 1:** “As a UI, I want to be able to access my inbox to see who has messaged me, and I want the layout for the app to look good on my phone. Fix the overlapping image on the FireFox browser and hopefully be able to add a chat box to chat friends and see who is online.” (13 points)

**Point BreakDown**

* **Task 1:** Clean up and comment code (2 points)
* **Task 2:** Create the inbox (5 points)
* **Task 3:** Fix the layout to work on both mobile and desktop (5 points)
* **Task 4:** Click on logo to return to homepage on each page, view app on all browsers (1 point)

**Product backlog:**