SPRINT 1 Plan

Wag More

Team WagMore

Revision #1

April 11-April 28

**Team Members:** Vincent Della Morte, Katerina Chinnappan, Gustavo Gomez, Danny Moon

**Goal:** Clean up code, make the inbox for the messages, and fix the layout to be mobile friendly.

**User Story 1:** “As a UI, I want to be able to access my inbox to see who has messaged me, and I want the layout for the app to look good on my phone.”

**Developer Story 1:** “As a developer, I want the code to be organized so editing later will not be a problem, and I want to fix the layout to look good on both mobile and desktop.”

* **Task 1:** Clean up and comment code (2 points) (Estimated Time: 1.5-2 hours)
* **Task 2:** Create the inbox (5 points) (Estimated Time: 3-4 hours)
* **Task 3:** Fix the layout to work on both mobile and desktop (5 points) (Estimated Time: 1.5 hours)
* **Task 4:** Click on logo to return to homepage on each page, view app on all browsers (1 point) (Estimated Time: 1 hours)
* **Total for Sprint 1:** 13 points, Around 8.5 hours

**INITIAL TASK ASSIGNMENTS:**

Vincent Della Morte (PO): Make the inbox, fix & comment code to make it clean, layout

Katerina Chinnappan (Team Member): Help with the inbox, layout master

Gustavo Gomez (Scrum Master): Help with the inbox, fix and comment code to make it clean.

Danny Moon (Team Member):

**Meeting Times:** Mondays, Wednesdays & Friday @ 12:30